Disaster Recovery Plan

[DCN ]

- Contents

1	Referenced documents	iv

2	History matrix	iv

3	Acronyms	iv

4	Introduction	5

5	Purpose	6

5.1	Key Personnel Contact Info	6

5.2	External Contacts	7

6	Plan Overview	7

6.1	Plan Updating	7

6.2	Plan Documentation Storage	8

6.3	Backup Strategy	8

6.4	Risk Management	8

7	Emergency Response	9

7.1	Alert, escalation and plan invocation	9

7.1.1	Plan Triggering Events	9

7.1.2	Assembly Points	10

7.1.3	Activation of Emergency Response Team	10

7.2	Disaster Recovery Team	10

7.3	Emergency Alert, Escalation and Plan Activation	10

7.3.1	Emergency Alert	11

7.3.2	DR Procedures for Management	11

7.3.3	Contact with Employees	11

7.3.4	Backup Staff	11

7.3.5	Recorded Messages / Updates	12

7.3.6	Alternate Recovery Facilities / Hot Site	12

7.3.7	Personnel and Family Notification	12

8	Media	12

8.1	Media Contact	12

8.2	Media Strategies	12

8.3	Media Team	12

8.4	Rules for Dealing with Media	12

9	Insurance	12

10	Financial and Legal Issues	13

10.1	Financial Assessment	13

10.2	Financial Requirements	13

10.3	Legal Actions	13

11	DRP Exercising	13

12	Appendix A – Technology Disaster Recovery Plan Templates	14

13	Appendix B – Suggested Forms	15

Table of Tables

Table 1: Disaster Recovery Team Contact Info	6

Table 2: Account Contacts	7

Table 3: Backup Strategies	8

Table 4: Disaster Types & Impact	9

Table 5: Insurance Register	13

{ Written by Bryan Wilcutt, PMP, publicly available to all }

# Referenced documents

| Document # | Date/Version | Title |
| --- | --- | --- |

# History matrix

| Date/Version | Author | Change Description |
| --- | --- | --- |
| 10/2/2019 | B. Wilcutt | First Draft |

# Acronyms

| Acronym | Definition |
| --- | --- |
| DRT | Disaster Recovery Team |
| DRP | Disaster Recovery Plan |
| BRT | Business Recovery Team |
| ERT | Emergency Response Team |
| DR | Disaster Recovery |

# Introduction

This document delineates our policies and procedures for disaster recovery, as well as our process-level plans for recovering critical technology platforms and the telecommunications infrastructure. This document summarizes our recommended procedures. In the event of an actual emergency situation, modifications to this document may be made to ensure physical safety of our people, our systems, and our data.

Our mission is to ensure information system uptime, data integrity and availability, and business continuity.

Management has approved the following policies:

The company shall develop a comprehensive IT disaster recovery plan.

A formal risk assessment shall be undertaken to determine the requirements for the disaster recovery plan.

The disaster recovery plan should cover all essential and critical infrastructure elements, systems and networks, in accordance with key business activities.

The disaster recovery plan should be periodically tested in a simulated environment to ensure that it can be implemented in emergency situations and that the management and staff understand how it is to be executed.

All staff must be made aware of the disaster recovery plan and their own respective roles.

The disaster recovery plan is to be kept up to date to take into account changing circumstances.

Figure 1: Incidence Flow Chart

# Purpose

The principal objective of the disaster recovery program is to develop, test and document a well-structured and easily understood plan which will help the company recover as quickly and effectively as possible from an unforeseen disaster or emergency which interrupts information systems and business operations. Additional objectives include the following:

- The need to ensure that all employees fully understand their duties in implementing such a plan.

- The need to ensure that operational policies are adhered to within all planned activities.

- The need to ensure that proposed contingency arrangements are cost-effective.

- The need to consider implications on other company sites.

- Disaster recovery capabilities as applicable to key customers, vendors and others.

## Key Personnel Contact Info

The following table identifies contact information for all key DR personnel.  Contact with each individual is required by the executor of this plan upon an emergency or disaster.

| Name, Title | Method | Contact |
| --- | --- | --- |
| Name, Address |  |  |
|  | Work |  |
|  | Alternate |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
|  | Alternate Email |  |
| Name, Address |  |  |
|  | Work |  |
|  | Alternate |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
|  | Alternate Email |  |
| Name, Address |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
|  | Alternate Email |  |
| Name, Address |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
|  | Alternate Email |  |
| Name, Address |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Alternate |  |
|  | Email |  |
|  | Alternate Email |  |

Table 1: Disaster Recovery Team Contact Info

## External Contacts

The following table identifies all key contacts and account information in the event of an emergency.

| Name, Title | Contact Option | Contact Info |
| --- | --- | --- |
| Landlord / Property Manager |  |  |
| Account Number |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
| Power Company |  |  |
| Account Number |  |  |
| Contact Property Manager |  |  |
| Server Company |  |  |
| Account Number |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
| Software Contract Company |  |  |
| Account Number |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
| Telecom Carrier |  |  |
| Account Number |  |  |
|  | Work |  |
|  | Mobile |  |
|  | Home |  |
|  | Email |  |
| Shipper FedEx |  |  |
|  | Service | 1-800-463-3339 |
|  | Claims | 1-800-463-3339 |
|  | Email | www.fedex.com |
| Shipper UPS |  |  |
|  | Service | 1-800-742-5877 |
|  | Claims | Online only |
|  | Email | www.ups.com |
| Shipper DHL |  |  |
|  | Service | 1-800-225-5345 |
|  | Claims | 1-800-722-0081 |
|  | Email | www.dhl.com |
| Other |  |  |
|  | Emergency | 911 |
|  | Non-Emergency |  |

Table 2: Account Contacts

# Plan Overview

## Plan Updating

It is necessary for the DRP updating process to be properly structured and controlled. Whenever changes are made to the plan they are to be fully tested and appropriate amendments should be made to the training materials. This will involve the use of formalized change control procedures under the control of the IT Director.

## Plan Documentation Storage

Copies of this Plan will be stored in secure locations to be defined by the company. Each member of senior management will be issued a hard copy of this plan to be filed at home. Each member of the Disaster Recovery Team and the Business Recovery Team will be issued a hard copy of this plan. A master protected copy will be stored on specific resources established for this purpose.

## Backup Strategy

Key business processes and the agreed backup strategy for each are listed below. The strategy chosen is for a fully mirrored recovery site at the company’s offices in _____.

This strategy entails the maintenance of a fully mirrored duplicate site which will enable instantaneous switching between the live location (Caves) and the backup site (office).

| Key Business Process | Backup Strategy |
| --- | --- |
| IT Operations | Fully mirrored recovery site |
| Tech Support – Hardware | Fully mirrored recovery site |
| Tech Support – Software | Fully mirrored recovery site |
| Facilities Management | Property Manager |
| Email | Fully mirrored recovery site |
| Purchasing |  |
| Disaster Recovery |  |
| Finance |  |
| Contracts Admin |  |
| Inventory |  |
| Sales |  |
| Human Resources |  |
| Testing Fully Mirrored Recovery Site |  |
| Web Site |  |

Table 3: Backup Strategies

## Risk Management

There are many potential disruptive threats which can occur at any time and affect the normal business process. We have considered a wide range of potential threats and the results of our deliberations are included in this section. Each potential environmental disaster or emergency situation has been examined. The focus here is on the level of business disruption which could arise from each type of disaster.

Potential disasters have been assessed as follows:

| Potentiality | Probability 1=Very High, 5=Very Low | Impact 1=Catastrophic, 5=Minor | Brief Description of Potential/Actions |
| --- | --- | --- | --- |
| Flood | 4 | 1 | All critical equipment is located offsite and held in a fire suppression environment that is protected from many natural disasters. |
| Fire | 3 | 2 |  |
| Tornado | 5 | 1 |  |
| Electrical Storm | 5 | 5 |  |
| Act of Terrorism | 5 | 2 | Government Instructions. |
| Active Shooter | 4 | 2 | Shelter in place. |
| Sabotage | 3 | 3 | See backup and monitoring policy. |
| Power Failure | 2 | 5 | Short term loss will have little effect on office, offsite equipment is backed up by generators. |
| Loss of Internet | 3 | 4 |  |
| Loss of Telephones | 3 | 5 |  |

Table 4: Disaster Types & Impact

# Emergency Response

## Alert, escalation and plan invocation

### Plan Triggering Events

Key trigger issues at headquarters that would lead to activation of the DRP are:

- Total loss of all communications

- Total loss of power

- Flooding of the premises

- Loss of the building

### Assembly Points

Where the premises need to be evacuated, the DRP invocation plan identifies two evacuation assembly points:

Primary – First meeting place to attempt

Secondary – Second meeting place to attempt

{Insert Map}

### Activation of Emergency Response Team

When an incident occurs the Emergency Response Team (ERT) must be activated. The ERT will then decide the extent to which the DRP must be invoked. All employees must be issued a Quick Reference card containing ERT contact details to be used in the event of a disaster. Responsibilities of the ERT are to:

- Respond immediately to a potential disaster and call emergency services;

- Assess the extent of the disaster and its impact on the business, data center, etc.;

- Decide which elements of the DR Plan should be activated;

- Establish and manage disaster recovery team to maintain vital services and return to normal operation;

- Ensure employees are notified and allocate responsibilities and activities as required.

## Disaster Recovery Team

The team will be contacted and assembled by the ERT. The team's responsibilities include:

- Establish facilities for an emergency level of service within 2.0 business hours;

- Restore key services within 4.0 business hours of the incident;

- Recover to business as usual within 8.0 to 24.0 hours after the incident;

- Coordinate activities with disaster recovery team, first responders, etc.

- Report to the emergency response team.

## Emergency Alert, Escalation and Plan Activation

This policy and procedure has been established to ensure that in the event of a disaster or crisis, personnel will have a clear understanding of who should be contacted. Procedures have been addressed to ensure that communications can be quickly established while activating disaster recovery.

The DR plan will rely principally on key members of management and staff who will provide the technical and management skills necessary to achieve a smooth technology and business recovery. Suppliers of critical goods and services will continue to support recovery of business operations as the company returns to normal operating mode.

### Emergency Alert

The person discovering the incident calls a member of the Emergency Response Team (ERT) in the order listed:

Emergency Response Team

_______________________________________

_______________________________________

_______________________________________

If not available try:

_______________________________________

_______________________________________

The Emergency Response Team is responsible for activating the Plan for disasters identified in this plan, as well as in the event of any other occurrence that affects the company’s capability to perform normally.

One of the tasks during the early stages of the emergency is to notify the Disaster Recovery Team (DRT) that an emergency has occurred. The notification will request DRT members to assemble at the site of the problem and will involve sufficient information to have this request effectively communicated. The Business Recovery Team (BRT) will consist of senior representatives from the main business departments. The BRT Leader will be a senior member of the company's management team, and will be responsible for taking overall charge of the process and ensuring that the company returns to normal working operations as early as possible.

### DR Procedures for Management

Members of the management team will keep a hard copy of the names and contact numbers of each employee in their departments. In addition, management team members will have a hard copy of the company’s disaster recovery and business continuity plans on file in their homes in the event that the headquarters building is inaccessible, unusable, or destroyed.

### Contact with Employees

Managers will serve as the focal points for their departments, while designated employees will call other employees to discuss the crisis/disaster and the company’s immediate plans. Employees who cannot reach staff on their call list are advised to call the staff member’s emergency contact to relay information on the disaster.

### Backup Staff

If a manager or staff member designated to contact other staff members is unavailable or incapacitated, the designated backup staff member will perform notification duties.

### Alternate Recovery Facilities / Hot Site

If necessary, the hot site at SunGard will be activated and notification will be given via recorded messages or through communications with managers. Hot site staffing will consist of members of the disaster recovery team only for the first 24 hours, with other staff members joining at the hot site as necessary.

### Personnel and Family Notification

If the incident has resulted in a situation which would cause concern to an employee’s immediate family such as hospitalization of injured persons, it will be necessary to notify their immediate family members quickly.

# Media

## Media Contact

Assigned staff will coordinate with the media, working according to guidelines that have been previously approved and issued for dealing with post-disaster communications.

## Media Strategies

- Avoiding adverse publicity

- Take advantage of opportunities for useful publicity

- Have answers to the following basic questions:

- What happened?

- How did it happen?

- What are you going to do about it?

## Media Team

_______________________________________

_______________________________________

_______________________________________

## Rules for Dealing with Media

Only the media team is permitted direct contact with the media; anyone else contacted should refer callers or in-person media representatives to the media team.

# Insurance

As part of the company’s disaster recovery and business continuity strategies a number of insurance policies have been put in place. These include errors and omissions, directors & officers liability, general liability, and business interruption insurance.

If insurance-related assistance is required following an emergency out of normal business hours, please contact: ____________________________________________

| Policy Name | Coverage Type | Coverage Period | Amount of Coverage | Person Responsible for Coverage | Next Renewal Date |
| --- | --- | --- | --- | --- | --- |

Table 5: Insurance Register

# Financial and Legal Issues

## Financial Assessment

The emergency response team shall prepare an initial assessment of the impact of the incident on the financial affairs of the company. The assessment should include:

- Loss of financial documents

- Loss of revenue

- Theft of check books, credit cards, etc.

- Loss of cash

## Financial Requirements

The immediate financial needs of the company must be addressed.  These can include:

- Cash flow position

- Temporary borrowing capability

- Upcoming payments for taxes, payroll taxes, Social Security, etc.

- Availability of company credit cards to pay for supplies and services required post-disaster

## Legal Actions

The company legal department and ERT will jointly review the aftermath of the incident and decide whether there may be legal actions resulting from the event; in particular, the possibility of claims by or against the company for regulatory violations, etc.

# DRP Exercising

Disaster recovery plan exercises are an essential part of the plan development process. In a DRP exercise no one passes or fails; everyone who participates learns from exercises – what needs to be improved, and how the improvements can be implemented. Plan exercising ensures that emergency teams are familiar with their assignments and, more importantly, are confident in their capabilities.

Successful DR plans launch into action smoothly and effectively when they are needed. This will only happen if everyone with a role to play in the plan has rehearsed the role one or more times. The plan should also be validated by simulating the circumstances within which it has to work and seeing what happens.

Appendix A – Technology Disaster Recovery Plan Templates

Disaster Recovery Plan for {COMPANY NAME}

| System |  |
| --- | --- |
| Overview |  |
| Production Server | Location: Model: Operating System: CPUs: Memory: Total Disk: System Handle: {COMPANY NAME} ID Tag: DNS Entry: IP Address: Other: |
| Hot Site Server | {provide details} |
| Applications | {provide details} |
| Associated Servers | {provide details} |

| Key Contacts |  |
| --- | --- |
| Hardware Vendor | {provide details} |
| System Owners | {provide details} |
| Database Owner | {provide details} |
| Application Owners | {provide details} |
| Software Vendors | {provide details} |
| Offsite Storage | {provide details} |

| TFM System Disaster Recovery Procedure |  |
| --- | --- |
| Scenario 1 Total Loss of Data | {provide details} |
| Scenario 2 Total Loss of Hardware | {provide details} |

Appendix B – Suggested Forms

Damage Assessment Form

| Business Process Affected | Description of Problem | Extent of Damage |
| --- | --- | --- |

Management of Plan Activities Form

- During the disaster recovery process all activities will be determined using a standard structure;

- Where practical, this plan will need to be updated on a regular basis throughout the disaster recovery period;

- All actions that occur during this phase will need to be recorded.

- Obtain a reference number from the Document Control Number (DCN) System.

| Activity Log |  |  |  |
| --- | --- | --- | --- |
| Activity Name: |  |  |  |
| Reference Number: |  |  |  |
| Brief Description: |  |  |  |
| Activity Date/Time | Completion Date/Time | Resources Involved | Supervisor |

Disaster Recovery Event Recording Form

All key events that occur during the disaster recovery phase must be recorded.  An event log shall be maintained by the disaster recovery team leader.

This event log should be started at the commencement of the emergency and a copy of the log passed on to the business recovery team once the initial dangers have been controlled.

The following event log should be completed by the disaster recovery team leader to record all key events during disaster recovery, until such time as responsibility is handed over to the business recovery team.

| Description of Event: |  |  |  |
| --- | --- | --- | --- |
| Date of Event: |  |  |  |
| Date/Time DR Team Mobilized: |  |  |  |
| Activities by DR Team | Time/Date | Result | Required Follow-on Action |
| Disaster Recovery Team's Work Completed: |  |  |  |
| Event Log Passed to Business Recovery Team: |  |  |  |

Disaster Recovery Activity Report Form

On completion of the initial disaster recovery response the DRT leader should prepare a report on the activities undertaken.

The report should contain information on the emergency, who was notified and when, action taken by members of the DRT together with outcomes arising from those actions.

The report will also contain an assessment of the impact to normal business operations.

The report should be given to business recovery team leader, with a copy to senior management, as appropriate.

A disaster recovery report will be prepared by the DRT leader on completion of the initial disaster recovery response.

In addition to the business recovery team leader, the report will be distributed to senior management.

The report will include:

- A description of the emergency or incident

- Those people notified of the emergency (including dates)

- Action taken by members of the DRT

- Outcomes arising from actions taken

- An assessment of the impact to normal business operations

- Assessment of the effectiveness of the BCP and lessons learned

- Lessons learned

Monitoring Business Recovery Task Progress Form

The progress of technology and business recovery tasks must be closely monitored during this period of time.

Since difficulties experienced by one group could significantly affect other dependent tasks it is important to ensure that each task is adequately resourced and that the efforts required to restore normal business operations have not been underestimated.  This form is to be completed by the elected DRT member and reported back to the document control system for historical reference.

Note: A priority sequence must be identified although, where possible, activities will be carried out simultaneously.

| Recovery Tasks (Order of Priority) | Person(s) Responsible | Completion Date |  | Milestones Identified | Other Relevant Information |
| --- | --- | --- | --- | --- | --- |
|  |  | Estimated | Actual |  |  |

Communications Form

It is very important during the disaster recovery and business recovery activities that all affected persons and organizations are kept properly informed.

The information given to all parties must be accurate and timely. In particular, any estimate of the timing to return to normal working operations should be announced with care.  It is also very important that only authorized personnel deal with media queries.

| Effected Entity | Persons Selected To Coordinate Communications to Affected Persons / Organizations |  |  |
| --- | --- | --- | --- |
|  | Name | Position | Contact Details |
| Customers |  |  |  |
| Management & Staff |  |  |  |
| Suppliers |  |  |  |
| Media |  |  |  |
| Stakeholders |  |  |  |
| Others |  |  |  |