SOFTWARE TEST PLAN

{Program}

[DCN {document control number}]

Table of Contents

1.	Referenced documents	3

2.	History matrix	3

3.	Introduction	3

4.	Test Items	3

5.	Test Strategy	4

6.	Test Development	4

7.	Test Execution	4

8.	Defect Management	5

9.	User Acceptance Testing	5

10.	Test by Section	6

11.	Test Deliverables	6

12.	Responsibilities	6

13.	Approvals	7

{ Written by Bryan Wilcutt, PMP, publicly available to all }

# Referenced documents

| Document # | Date/Version | Title |
| --- | --- | --- |

# History matrix

| Date/Version | Author | Change Description |
| --- | --- | --- |

# Introduction

This document outlines the testing processes for the {Program} project.  The document is divided into two sections:

Software Testing purpose and process for {Company Name}.

This section covers the testing strategy and process followed by {Company Name}.  The processes are considered industry best practices and have been tailor specified for the {Company Name} culture: reliability, accountability, data assurance and customer attention.

The Software Test Artifacts.

This section lists each individual test on a test matrix.  Tests are kept one-per-page for each of execution and recording.  The goal of this test plan is to identify and document every relevant known test of the system.  This is a living section and should receive frequent updates to add new tests, change tests, etc.   New tests should be added when: New features are added, features are changed, faults are discovered in-house or faults are discovered by customers.

# Test Items

Items to be tested by this test plan include the following:

- All support hardware (RSU, radios, etc.)

- All UI/UX

- Database Reliability

- Database efficiency/speed

- Overall system efficiency from end-to-end

- All generated reports

- Catastrophic failures/Redundancies

Regardless whether a component, hardware or software, was developed by {COMPANY NAME}, if it is included in the {COMPANY NAME} system them it needs to be considered for this test plan.

# Test Strategy

This document follows a test strategy that leads from Development to Delivery as outlined in the graph below.

# Test Development

The test section of this document outlines each test to be completed.  It is important to list only one test per page.   Multi-page tests should be divided into two or more tests with each referring to the other as pre-requisites.  Keeping to a single page approach allows for tests to be divided into sections and sections to be executed by personnel that may not have a background in software, the {Company Name} system or software testing.

Personnel testing the software should be disinterested third parties that may not have experience with the {Company Name} system. These kinds of testing individuals best represent a typical customer or would make choices not common to those who wrote the software or those who best understand it.  Our approach is, after all, to find edge case defects as well as common case defects.

Test automation may be taken advantage of where tedious, repetitive actions are required.  However, unless the automated testing process can cover every concern of a test, a non-automated approach should be preferred.

# Test Execution

The test plan may be divided into sections for testing by several individuals.  This is necessary when time is a concern.  Sectional testing also allows specific areas to be targeted where changes have occurred.  Therefore, reduce or eliminate all test dependencies from one section to another.  Both sectional testing and target testing reduce costs during this phase of system development.

Scripts are common to use in testing, especially where injection of test data is required.  Test scripts should be well documented with examples of how to re-generate test data should that be necessary in the future.

For faster execution, test results are typically handwritten.  At the end of a test cycle, results should be scanned in and stored along with other artifacts of the testing process.  These artifacts become a part of the delivery package to Integration Management and are used to determine if a release should be attempted or if further engineering activities are required.

# Defect Management

We isolate two types of defects: Known and Unknown

Known defects are to be processed by Engineering Management for the purpose of addressing.  Some defects may be considered too minor to address in the immediate.  All low-level defects along with work around instructions should be indicated on the Version Description Document, which is released to customers at the time the system release occurs.

Unknown defects cannot be addressed until they are known.  However, planning for unknown-unknowns is quintessential to good defect management. These kinds of defects occur when a customer is using the system.  Depending on the severity level (low, medium, high, critical or aesthetic), a hot-fixed may be required.

All known bugs should be added on the project schedule for addressing.

The tester indicates whether the test passed our failed.  Failures do not necessarily indicate that a product cannot be released.  Using a beta algorithm, the table below outlines the types of failures and whether software may or may not be released.  Note that any critical failure found would indicate a halt in software release, but any aesthetic issue would not affect a release.

Test types results may fall into 4 categories: critical, high, low or aesthetic. Failure rate beta formula:

|  | Not Released | Released |
| --- | --- | --- |
| Critical | ≥1 | =0 |
| High | ≥2 | <2 |
| Low | ≥5 | <5 |
| Aesthetic | ≥7 | <7 |

Definitions:

| Critical | Defect causes major function from working or a major operation from completing to the customer’s satisfaction. |
| --- | --- |
| High | Major function or operation completes but produces unsatisfactory results or inaccurate results. |
| Low | Minor feature does not complete or is not provided. Minor features do not keep the customer from using the system in a meaningful way. |
| Aesthetic | Typos, poor color choices, misplacements on the display of buttons and pictures. These defects do not cause features or operations from failing. |

# User Acceptance Testing

User Acceptance Testing (UAT), or “field trails” as they are sometimes called, may be performed time to time by participating customers.  Customers performing UAT efforts should receive the highest amount of attention, recording their findings for review and addressing any concerns discovered.

The process of developing a UAT includes identifying the areas that need to be tested, acceptance criteria, and a well-defined contingency plan for failures.  Contingencies may include roll back of software, changing out of hardware or visiting the customer to analyze their operations.

Keep these three items in mind:

- Software should be versioned for a specific UAT operation.  “Final Release” software should never be a version sent to a UAT support client, for example.

- Consider the costs associated with each risk and how they can be mitigated.  For example, sending two hardware units instead of one may reduce time if one of the units fails while under test.

- Obtain and record frequent feedback from the client.

- Make addressing concerns of the UAT client your top priority.

Upon a satisfactory completion of the UAT, all recorded artifacts become a part of the delivery package and are stored with that package for later reference.

# Test by Section

This Test Plan has been organized into Sections and Test Numbers.  When performing targeted testing of specific areas, the Section and Test Number can be used to isolate one type of test from another.  This becomes useful when dividing tests between numerous individuals.

Sectional testing also allows for shorter test periods when a specific area was changed with no risk of effecting other areas of the software.  In this case, select only the tests relevant to the area changed.

# Test Deliverables

Completed test sheets are to be delivered where they will become a part of the test package.  The test sheets should be scanned in and stored in electronic format.  All sheets must be either completed or there must be indication on the test sheet as to why it was not performed.

# Responsibilities

| Activity | Responsible Party |
| --- | --- |
| Test Creation | Engineers, Management, UAT Customers |
| Test Management | SQA Manager |
| Test Execution | SQA Technician |
| Test Review | Management |
| Test Delivery | SQA Manager, Integration Manager |

Some tests will require engineering staff to complete.  For example, testing IT redundancies will require the help of the IT staff.

As with the Software Test Plan, all artifacts between responsible parties should include a sign off sheet that indicates the artifact did indeed pass to an individual.

# Approvals

Test result approvals are the responsibility of the SQA Manager as well as the Integration Manager.  See the sign off sheet located within this document for further information.

|  | Software Test Sign Off Sheet |  |
| --- | --- | --- |

| Test Completed On: |  |  |  |  | Total Days To Complete: |  |  |  |  | Number of Techs |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Critical(C) |  | Total High(H) |  |  |  | Total Low(L) |  | Total Aesthetic(A) |  |  |  | Total(T) |  |  |

CRITERIA:

| P= C+H2+L5+A7 | P < 1, PASS P ≥ 1, FAIL |
| --- | --- |

| ACCEPTANCE: | □ PASS | □ FAIL | □ RETEST |
| --- | --- | --- | --- |

| __________________________________ SQA Authority |  | __________________________________ Integration Authority |
| --- | --- | --- |

| Test Identifier |  |  |  | Test Type |  |
| --- | --- | --- | --- | --- | --- |
| Date | Section | Test # | Tester | Pre-requisite Tests | Critical / High / Low / Aesthetic |
| Test Steps: |  |  |  |  | Comments: |
|  |  |  |  |  | PASS FAIL SKIPPED |